## Slide 1
2026 Progress to Date: FARGO
Executive Summary | GenAI · Agentic Platform · Customer Experience Rollouts
AS OF JUN 2026
6
Workstreams
Delivered in 2026
4
Live in Active
Customer Rollout
~88%
GenAI Pilot
Positive Feedback
MVP
Agent Builder
Released May '26
GenAI Core Experiences
DELIVERED
Answer Hub — 10% customer rollout (May 21)
Dispute Guru (GenAI TXN) — ~30% rollout
GenAI Pilot — 10% customers, ~88% positive
Insights & Proactive Intelligence
ROLLING OUT
Deposits, Refunds, Spending in employee pilot
Recurring Charges & Upcoming Activity phasing
Customer cutover planned July (R26.07)
Daily Digest
EXPANDING
Beta launched 2025 → expanding in 2026
Employee rollout June–July 2026
Customer rollout → 10% by Aug; CDF / Bill Pay / OPS
Agentic Fargo / Platform
MVP LIVE
Agent Builder MVP live (May 2026)
Multi-agent orchestration + RAG + traceability
Router, agent reuse & evaluation frameworks
Customer Experience / Use Cases
FOUNDATION
Personalized Financial Advice (Phase 1)
Affordance: payments, recurring, CC flows
Rewards, credit score, promos, loans & goals
Operational / Platform Enhancements
DELIVERED
Feature-flag, prompt & model upgrades
MRM TSV compliance flows shipped
Reporting, monitoring & data validation
Major In-Progress
(Active in 2026)
Fargo WIM Integration (pilot Jul) · Multi-language Support (Sep) · Balance Forecast Insights · Advanced Daily Digest (GA later) · Spending Conversational AI (Q4)